MalBERT-XAI

Multi-View Transformer with Cross-Attention Fusion

and Hierarchical Explainability for Android Malware Detection

2-WEEK FINAL ROADMAP

Model Development + Experiments + Publication-Ready Results

| Base Model: | Trained (best_model.pt, 319 MB) |
| --- | --- |
| Binary Accuracy: | 99.56% |
| Family Accuracy: | 94.26% |
| Reference Paper: | Bourebaa & Benmohammed, IEEE Access 2025 |

# 1. Current Status — What We Already Have

Ye sab already complete hai aur Google Drive pe saved hai:

- Trained Model (best_model.pt) — 319 MB, 83.6M parameters

- 4-View Architecture: PERM, API, INTENT, OPCODE (separately encoded)

- Cross-Attention Fusion Module (novel contribution)

- Hierarchical Classification: Binary (99.56%) + Family (94.26%)

- LIME Explanations for all 5 families

- View Attention Analysis (which view matters per family)

- Single App Demo (Cell 10)

- All plots: Training curves, Confusion matrices, ROC, Attention analysis

# 2. How We Already Exceed the Reference Paper

Ye table dikhata hai ki tumhara model reference paper se kitna aage hai:

| Aspect | Reference Paper | Our MalBERT-XAI |
| --- | --- | --- |
| Features Used | 2 (PERM + API) | 4 (PERM+API+INTENT+OPCODE) |
| Architecture | Single DistilBERT | Multi-View + Cross-Attention |
| Classification | Binary only | Binary + Family (5 classes) |
| Binary Accuracy | 91.6% | 99.56% |
| AUC | 96.5% | 98.85% |
| Explainability | LIME only | LIME + Attention (+ SHAP planned) |
| Dataset Size | 100K (Koodous) | 4,527 samples |
| Family Classification | Not done | 94.26% accuracy |
| Adversarial Testing | Not done | Planned |
| Cross-Dataset Testing | Not done | Planned |

# 3. Week 1: Experiments + Comparisons

Week 1 mein model ko strong banana hai — experiments, ablations, aur comparisons.

| Day | Task | Output | Priority |
| --- | --- | --- | --- |
| Day 1-2 | Ablation Study | Ablation results table | CRITICAL |
| Day 3 | Fusion Strategy Comparison | Fusion comparison table | CRITICAL |
| Day 4 | Baseline Comparisons | RF/XGB/Single-BERT table | HIGH |
| Day 5 | Inference Time Analysis | Latency + memory table | HIGH |
| Day 6-7 | Cross-Dataset Testing | Generalization results | HIGH |

## Day 1-2: Ablation Study

Ablation ka matlab hai — ek ek cheez hatao aur dekho model ki performance kitni girti hai. Ye PROVE karta hai ki har view zaroori hai.

### Kya karna hai:

- Experiment 1: Sirf PERM view do, baaki 3 empty → evaluate accuracy

- Experiment 2: Sirf API view do, baaki 3 empty → evaluate accuracy

- Experiment 3: Sirf INTENT view do, baaki 3 empty → evaluate accuracy

- Experiment 4: Sirf OPCODE view do, baaki 3 empty → evaluate accuracy

- Experiment 5: PERM + API (2 views, like reference paper) → evaluate accuracy

- Experiment 6: All 4 views (full model) → 99.56% (already done)

NOTE: Retrain NAHI karna. Trained model load karo, views ko empty karke evaluate karo. Bahut fast hoga.

Expected Result: API single view sabse accha hoga (~90%), all 4 views combined sabse best (99.5%). Ye prove karega multi-view architecture ki zaroorat.

## Day 3: Fusion Strategy Comparison

Fusion ka matlab hai — 4 views ke embeddings ko combine karne ka tarika. Prove karo ki cross-attention sabse best hai.

- Concat Fusion: 4 view embeddings ko seedha jod do (simple concatenation)

- Mean Fusion: 4 views ka average le lo (average pooling)

- Cross-Attention: Views ek dusre ko attend kare (tumhara method — NOVEL)

Concat aur Mean ke liye CrossAttentionFusion module replace karo. Simple code change hai, retrain karna padega but only 2-3 epochs sufficient.

## Day 4: Baseline Comparisons

Traditional ML methods se compare karo — ye dikhata hai ki transformer approach kyun better hai.

- Random Forest: TF-IDF features pe train karo (sklearn se)

- XGBoost: Same TF-IDF features pe train karo

- Single DistilBERT: All 4 views concatenate karke ek DistilBERT (reference paper ka approach)

- Decision Tree

- MalBERT-XAI: Tumhara full model (already trained)

TF-IDF ka matlab: Term Frequency-Inverse Document Frequency — har word ko uski importance ke hisaab se ek number mein convert karta hai.

## Day 5: Inference Time + Model Size Analysis

Reference paper ka major contribution deployability hai. Tumhe bhi ye measure karna hai.

- Inference time per sample (milliseconds mein — prediction lene mein kitna time lagta hai)

- Model size (MB mein — file kitni badi hai)

- Peak memory usage (RAM kitni lagti hai prediction ke time)

- Parameters count (model mein kitne learnable numbers hain)

Expected: Tumhara model ~15-20ms hoga (4x forward pass). Reference paper ka 4.46ms. But accuracy 91.6% vs 99.5% — trade-off justify hota hai.

## Day 6-7: Cross-Dataset Testing

Reference paper ki limitation: 'extending evaluation to additional datasets would allow broader generalization.' Tum ye karo.

- Step 1: Drebin dataset ya Kaggle se Android malware dataset download karo

- Step 2: Androguard se features extract karo (apk_feature_extractor.py use karo)

- Step 3: Tumhare TRAINED model ko is new data pe test karo — RETRAIN MAT KARO

- Step 4: Accuracy note karo. 80%+ = great generalization, 60-70% = expected, valid finding

# 4. Week 2: Explainability + Final Experiments

Week 2 mein explainability strong karna hai aur final experiments complete karne hain.

| Day | Task | Output | Priority |
| --- | --- | --- | --- |
| Day 8-9 | SHAP Integration | 3-level XAI framework | CRITICAL |
| Day 10 | Adversarial Robustness | Robustness results table | HIGH |
| Day 11 | Per-Family Deep Analysis | Family analysis table | HIGH |
| Day 12 | Error Analysis | Misclassification findings | MEDIUM |
| Day 13 | Results Compilation | All tables + figures | CRITICAL |
| Day 14 | Code Cleanup + Docs | Final deliverables | CRITICAL |

## Day 8-9: SHAP Integration

SHAP (SHapley Additive exPlanations) — har feature ki GLOBAL importance batata hai poore dataset ke liye. LIME local hai (ek sample), SHAP global hai (sab samples).

Dono milake 3-level XAI framework banega — koi aur paper mein teeno level ek saath nahi hain:

- Level 1 — View Attention: Kaunsa view important hai (PERM vs API vs INTENT vs OPCODE)

- Level 2 — SHAP Global: Kaunse specific features poore dataset mein important hain

- Level 3 — LIME Local: Ek specific sample mein kaunse tokens matter karte hain (already done)

NOTE: KernelSHAP use karo (model-agnostic hai). Poore test set pe mat chalao — 100-200 samples sufficient hain.

## Day 10: Adversarial Robustness Testing

Adversarial testing ka matlab — jaan-bujh ke model ko confuse karne ki koshish karo. Koi paper nahi karta ye is domain mein.

- Step 1: Test set se malware samples lo

- Step 2: Unke PERM mein benign permissions add karo (INTERNET, VIBRATE, WAKE_LOCK)

- Step 3: Model se predict karao — kya ab bhi malware detect karta hai?

- Step 4: Results note karo. Agar still correct → model robust hai, multi-view architecture ka fayda

## Day 11: Per-Family Deep Analysis

Har malware family ka detailed analysis karo — kaunse permissions/APIs/opcodes zyada use hote hain, kaunsa view sabse important hai.

- Banking: Kaunse features? Kaunsa view dominant?

- SMS: Same analysis

- Adware: Same analysis

- Riskware: Ye sabse zyada confuse hota hai — analyze kyun 15 samples Banking mein misclassify hue

## Day 12: Error Analysis

Model ne ~50 samples galat classify kiye (906 mein se). In galat predictions ko study karo:

- Sab misclassified samples nikalo

- Har ek ko Cell 10 (single app demo) se analyze karo

- Pattern dhundho — kya common hai in sab mein? Features kam hain? Views empty hain?

Ye error analysis reviewers ko bahut pasand aati hai.

## Day 13: Results Compilation

Sab experiments ke results organize karo. Ye tables banao:

- Table 1: Ablation Study Results (single view vs multi-view)

- Table 2: Fusion Strategy Comparison (concat vs mean vs cross-attention)

- Table 3: Baseline Comparison (RF vs XGBoost vs Single-BERT vs MalBERT-XAI)

- Table 4: Comparison with Reference Paper + SOTA methods

- Table 5: Inference Time and Model Size

- Table 6: Cross-Dataset Results

- Table 7: Adversarial Robustness Results

- Table 8: Per-Family Attention and Feature Analysis

All figures high-resolution (300 DPI) mein save karo.

## Day 14: Code Cleanup + Final Deliverables

- Final model + all configs Google Drive pe save

- Code clean karo — comments add, unnecessary cells remove

- README banao — kaise run karna hai, dependencies

- Results summary JSON update with ALL experiments

- Sab figures + tables organized folder mein

# 5. Novelty Summary — Paper Ke Liye Key Contributions

Ye 6 contributions tumhare paper ko publishable banayenge:

| # | Contribution | Why It Matters |
| --- | --- | --- |
| 1 | Multi-View Encoding | 4 separate DistilBERT views vs single concatenated input. Solves truncation problem. |
| 2 | Cross-Attention Fusion | Novel fusion mechanism capturing inter-view correlations. No existing paper does this. |
| 3 | Hierarchical Classification | Binary + Family detection. Reference paper only does binary. |
| 4 | 3-Level XAI Framework | Attention + SHAP + LIME together. Unique in this domain. |
| 5 | Adversarial Robustness | First study testing feature-level adversarial attacks on multi-view malware detection. |
| 6 | Comprehensive Ablation | View-level, fusion-level, and baseline ablations proving each component's value. |

# 6. Target Publication Venues

- IEEE Access — Same journal as reference paper. Open access, fast review (~2-3 months).

- Computers & Security (Elsevier) — Top journal for security research. Higher impact.

- Expert Systems with Applications — Good for AI + domain application papers.

- Journal of Information Security and Applications — Focused on security applications.

# 7. Daily Effort Estimate

Har din 4-5 ghante kaam karo. Weekend pe zyada time do agar weekdays mein kam ho.

Sabse pehle Day 1-2 (Ablation) shuru karo — ye sabse critical hai aur baaki sab experiments iske results pe depend karte hain.

Total estimated effort: 60-70 hours over 14 days.